# Weekly Report: May 27 – 31, 2024

## Work Item Statistics

|  | Open / In Progress (Start of Week) | New Items | Resolved Items | Open (End of Week) |
| --- | --- | --- | --- | --- |
| Devops Work Items | 63 | 6 | 7 | 62 |
| Deploy Tickets | 18 | 9 | 5 | 22 |
| CLOUDOPS tickets | 25 | 6 | 13 | 18 |
| Project Cumulative 2024 | Devops Resolved | Deploy Resolved | CLOUDOPS Resolved |  |
| Total Work Items | 148 | 140 | 449 |  |

Note:

- Development items are those created in Jira with T Value of ["Story", "Epic", "Sub-Task", "Task"] and are not of type CLOUDOPS, or CCC.

- Completed items are those items in Jira that have Status of [“Closed”, “Done”, “Fixed”, “Resolved”]

- Work week considered is Saturday to Friday

- Cumulative data for Deployment has been adjusted this week – removed all tickets other than CCC.

## Progress This Week

### Deployment

| # | JIRA ID | Description | Assignee | Status |
| --- | --- | --- | --- | --- |
| 1 | CCC-8912 | Upgrade mlisa ALTO from v4.7.3 to v4.7.4 | Krishna, Vamsi | IN PROGRESS |
| 2 | CCC-8897 | Enable autoscaling for some flows on ALTO Environments | Krishna, Vamsi | IN PROGRESS |
| 3 | CCC-8922 | Add missing configuration in mlisa-core-ingress-user-api ingress in MLISA-SA-EU | Krishna, Vamsi | IN PROGRESS |
| 4 | CCC-8916 | Turn on support for customer with open ER | Krishna, Vamsi | IN PROGRESS |
| 5 | CCC-8902 | Increase mlisa-druid-historical-default memory limits by 2GB in SA-NA to prevent pod restarts | Krishna, Vamsi | IN PROGRESS |
| 6 | CCC-8886 | Patch mlisa-ing-acx-config flow in R1 envs | Krishna, Vamsi | IN PROGRESS |

### Development

| # | JIRA ID | Description | Assignee | Status |
| --- | --- | --- | --- | --- |
| 1 | DEVOPS-22445 | Patch mlisa-core-service-guard-process-tests for MLSA-7705 | Krishna, Vamsi | IN PROGRESS |
| 2 | DEVOPS-22417 | QA: SSL CRITICAL - Certificate 'qa.alto.mlisa.io' expired on 2024-05-26 | Kalyan, Venkata | IN PROGRESS |
| 3 | DEVOPS-22397 | Turn on support for customer with open ER | Krishna, Vamsi | IN PROGRESS |
| 4 | DEVOPS-22334 | Patch mlisa-ing-acx-config flow in R1 envs | Krishna, Vamsi | IN PROGRESS |
| 5 | DEVOPS-22354 | Turn off support for tenants for ER-13716 [MLISA SA-NA] | Krishna, Vamsi | IN PROGRESS |

### CLOUDOPS

| # | JIRA ID | Description | Assignee | Status |
| --- | --- | --- | --- | --- |
| 1 | CLOUDOPS-26185 | [Prod-NA] Failed Druid kafka indexing job detected for sci data source binnedApTraffic (mlisa) | Krishna, Vamsi | IN PROGRESS |
| 2 | CLOUDOPS-26164 | [Prod-NA] Warlock Check Pods phase (rfm-rks-db--master--112) | Kalyan, Venkata | IN PROGRESS |
| 3 | CLOUDOPS-25809 | [STAGE] Check stage-mlisa certificate (stage-mlisa) | Kalyan, Venkata | IN PROGRESS |
| 4 | CLOUDOPS-26121 | [Prod-NA] mlisa-sa-eu-prod-nat Gateway packet drops on EU (NAT-Gateway) | Krishna, Vamsi | IN PROGRESS |
| 5 | CLOUDOPS-26230 | [Prod-NA] Watch-Dog Partial Test Failure - PROD-EU (watch-dog) | Krishna, Vamsi | IN PROGRESS |
| 6 | CLOUDOPS-26186 | [Prod-NA] Kafka consumer lag is increasing MLISA-SA (mlisa) | Krishna, Vamsi | IN PROGRESS |
| 7 | CLOUDOPS-26117 | [Prod-SG] Kafka consumer lag is increasing MLISA-SA (mlisa) | Krishna, Vamsi | IN PROGRESS |
| 8 | CLOUDOPS-26182 | [STAGE] Kafka consumer lag is increasing MLISA-SA (mlisa) | Krishna, Vamsi | IN PROGRESS |
| 9 | CLOUDOPS-26231 | [Prod-NA] Watch-Dog Tests are Failing - PROD-EU (watch-dog) | Krishna, Vamsi | IN PROGRESS |

## Roadblocks/Dependencies

- None